People of Praise Music App

Technical proposal for phased development  ·  October 2026

# 1. Summary

The Music App is a members-only web application that serves as a shared, searchable library of every song the branches use, together with its sheet music, audio examples, and projection files. On top of the library sit two list types: event setlists (for a Lord’s Day or prayer meeting) and listening playlists. The three planning diagrams describe how the library is populated (I), how members move through the app (II), and how an individual song row behaves (III). This proposal turns those into a stack, a data model, a code layout, and a five-phase build plan with a ready-to-load Trello backlog.

The guiding decision is to build the library and its tagging first, because search, setlists, and sharing are only as good as the data behind them. Music leaders can start populating real songs while search and lists are still being built.

# 2. What the diagrams require

| Diagram | Requirements extracted |
| --- | --- |
| I. Building the library | Restricted contributors (music leaders / select team members) create and later edit song entries. Each song has basic info (title, alternate titles, composer, source group, year), who-added and per-branch usage (High/Low/Rare across Servant, Portland, CO Springs, Rockford and other branches), lyric themes tagged per section (chorus, verses, bridge), and musical tags (key, first chord of intro/verse/chorus/bridge, tempo, time signature, five-level energy scale with free-text notes). Files and links are organized by key: the primary key holds scores, lead sheets, chord charts, MP3s and YouTube/instruction links; alternate keys hold their own charts and links; projection files (.pro, .mdb, .ppt) sit alongside. |
| II. UI flow for members | Login (via SSO), then a Worship Library defaulting to newest-first. A persistent nav offers Search, Create Event Setlist, Create Listening Playlist, Open Setlist, Open Playlist, Home and Share. Search combines optional text fields (titles, lyrics, themes, composer) with concurrent dropdown filters (energy, key, decade, branch use, first chord of refrain/verse/bridge) and sort options. Results feed an Add-to-List flow (current / existing / new) that returns to results. Saved setlists can override energy, BPM and key per song; chords show “X” until files exist for that key. Lists persist until deleted and can be shared by email or link with modified tags. |
| III. Song row behavior | A compact row shows BPM with energy color, time signature, usual key, title, composer (highlighted if a past or current POP member), year, Resources, branch-usage indicator and ADD. Each region is a tap target opening a panel: keys with first chords, composers, resources (lyrics, sheet music, audio, projection), branch usage, a chorus/first-verse reminder, and the add-to-list menu. |

# 3. Proposed tech stack

The stack favors a small team (one to three developers, possibly volunteers), low hosting cost, and minimal operations. Everything below is mainstream, well documented, and has a free or low-cost tier that should cover a multi-branch community.

| Layer | Choice | Rationale |
| --- | --- | --- |
| Frontend | Next.js (React) + TypeScript, Tailwind CSS, shadcn/ui | One codebase for desktop and phone; server components keep search fast; installable as a PWA so it feels like an app without app-store publishing. |
| Backend / API | Next.js server actions and route handlers | No separate API server to host. Logic lives next to the UI in typed functions. |
| Database | PostgreSQL (via Supabase) | Relational fits the data (songs, keys, files, lists). Built-in full-text search (tsvector) and pg_trgm cover titles, lyrics and themes without a separate search service; pgvector is available later for semantic theme search. |
| ORM / migrations | Drizzle ORM | Type-safe queries and versioned SQL migrations. |
| Auth, SSO & roles | Supabase Auth (OIDC + SAML 2.0 SSO) + Postgres row-level security | Single sign-on through the community’s identity provider (Google Workspace, Microsoft Entra ID, or any SAML/OIDC provider), with email/password kept as a fallback for members outside SSO. Branch and role can be mapped from the identity provider on first login. Role checks are enforced in the database, not just the UI. |
| File storage | Supabase Storage (S3-compatible), private buckets | PDFs, MP3s and projection files served through short-lived signed URLs so copyrighted material stays behind login. |
| Media playback | HTML5 audio + YouTube IFrame Player API | Single player queue that handles both uploaded MP3s and YouTube links for playlists. |
| Email | Resend (or Postmark) | Invites, password resets, and “share list” emails. |
| Hosting / CI | Vercel + GitHub Actions | Preview deployment per pull request, which makes review by non-developers easy. |
| Quality | Vitest, Playwright, Sentry | Unit tests for search/permissions, end-to-end tests for the add-to-list flow, production error tracking. |

# 4. Data structure

Four modelling decisions come straight from the diagrams. First, the songs table stores a complete song: a chorus, up to five verses and a bridge each get their own text column, plus an arrangement array recording the order they are sung in. Keeping sections separate is what makes per-section theme tagging and the chorus/first-verse reminder possible, and a generated search vector indexes all seven sections together. Second, a song’s keys are their own table, because files, links and first chords all belong to a specific key, not to the song as a whole. Third, themes are tagged per lyric section, which lets a search for “resurrection” rank a chorus match above a verse match. Fourth, list items carry their own override columns, so a leader can set a song to Db for one event without touching the library record.

| Table | Key columns | Notes |
| --- | --- | --- |
| branches | id, name, sso_group (nullable) | Servant, Portland, CO Springs, Rockford, … |
| users | id, email, name, branch_id, role, auth_provider, sso_subject, last_login_at, disabled_at | role: member contributor music_leader admin auth_provider: google microsoft saml password |
| songs | Identity: id, title, alt_titles[], year, source_group Musical: tempo_bpm, time_signature, energy_level, energy_notes Lyrics: chorus_lyrics, verse_1_lyrics, verse_2_lyrics, verse_3_lyrics, verse_4_lyrics, verse_5_lyrics, bridge_lyrics, arrangement[] Derived: chorus_line, verse1_line, search_vector Audit: added_by_branch_id, created_by, created_at, updated_by, updated_at | energy_level enum: high_praise high_worship mid_worship deep_worship quiet_worship arrangement: section order, e.g. [V1, C, V2, C, B, C] |
| composers / song_composers | composers: id, name, pop_member (none past current) song_composers: song_id, composer_id, sort_order | Supports multiple composers and the POP highlight |
| song_keys | id, song_id, key, is_primary, intro_chord, verse_chord, chorus_chord, bridge_chord | One primary per song; alternates (Db, E) as extra rows |
| resources | id, song_id, song_key_id (nullable), kind, format, label, storage_path or url, uploaded_by, created_at | kind: full_score lead_sheet chord_chart audio video_link instruction_link projection |
| themes / song_themes | themes: id, name (unique, normalized) song_themes: song_id, theme_id, section | section: chorus verse_1 … verse_5 bridge |
| branch_usage | song_id, branch_id, level | level: high low rare none (manual first, derived in Phase 4) |
| lists | id, type, name, event_date, owner_id, branch_id, created_at, deleted_at | type: setlist playlist; persists until deleted |
| list_items | id, list_id, song_id, position, override_key, override_bpm, override_energy, resource_id, notes | resource_id picks the audio item for playlists |
| shares | id, list_id, token, created_by, expires_at, revoked_at | Read-only public link to a list |

Search runs as one SQL query: a weighted tsvector (title and alternate titles weighted highest, then themes, composer, chorus lyrics, and verse and bridge lyrics) combined with WHERE clauses for each active filter, joined to song_keys for key and first-chord filters, and ordered by the selected sort. Indexes on search_vector (GIN), title (trigram), energy_level, year and song_keys(key) keep this fast well past several thousand songs.

# 5. Code structure

A single Next.js repository, organized by feature so each phase lands in its own folder and maps cleanly to Trello cards.

music-app/

├─ app/                      # routes (Next.js App Router)

│  ├─ (auth)/login/

│  ├─ library/               # default view + search results

│  ├─ songs/new/  songs/[id]/  songs/[id]/edit/

│  ├─ lists/  lists/[id]/    # setlists and playlists

│  ├─ share/[token]/         # public read-only list view

│  └─ admin/                 # users, branches, themes, import

├─ features/

│  ├─ songs/                 # form, tag editors, uploader, actions

│  ├─ search/                # query builder, filters, sort, URL state

│  ├─ lists/                 # add-to-list menu, overrides, reorder

│  ├─ player/                # MP3 + YouTube queue

│  └─ sharing/               # tokens, email

├─ components/               # SongRow, DetailPanel, NavBar, ui/*

├─ lib/                      # db client, auth, permissions, storage

├─ db/

│  ├─ schema.ts              # Drizzle table definitions

│  ├─ migrations/

│  └─ seed/  import/         # sample data, CSV bulk import

└─ tests/  unit/  e2e/

# 6. Phased plan

Durations assume one full-time developer or two part-time; they compress with more people because Phases 2 and 3 can partly overlap once the schema is stable. Each phase ends with something usable that can be shown to music leaders.

| Phase | Scope | Exit criteria | Est. |
| --- | --- | --- | --- |
| 0. Foundations | Repo, CI, hosting, SSO and fallback login, roles and security policies, schema v1, app shell with nav, design tokens. | Members sign in with SSO and see an empty library. | 2 wks |
| 1. Build the library | Diagram I in full: song form, musical and lyric tags, per-key files and links, branch usage, editing, bulk import. | 50 real songs entered by contributors. | 3–4 wks |
| 2. Search & browse | Default view, text search, concurrent filters, sorts, song row and all detail panels, resource viewer. | A member can find a song by theme and open its chord chart. | 3 wks |
| 3. Setlists & playlists | Create lists, add-to-list flow, reorder/rename/delete, per-song overrides, playlist player. | A leader builds and runs a real Lord’s Day setlist. | 3 wks |
| 4. Sharing & cross-branch | Share by link/email, other-branches feed, derived usage, quick theme lookup for meeting leaders. | A setlist is shared to a ministry team and opened on phones. | 2 wks |
| 5. Hardening & launch | PWA/offline, synonym or semantic theme search, monitoring, accessibility, pilot branch, guides. | One branch uses it for a month; launch to all. | 2–3 wks |

# 7. Work breakdown and Trello board

Work splits into four streams that can run side by side: Backend/Data (schema, search, permissions, import), Frontend (screens, song row, player), Design (energy palette, row layout, mobile views), and Content (non-developers entering and tagging songs, and owning the theme vocabulary). The content stream matters as much as the code; tag consistency decides whether theme search is useful.

Board setup. Use workflow columns Backlog, Ready, In Progress, In Review, Done. Put every card below into Backlog, use a phase label (Phase 0–5) plus a stream label (Backend, Frontend, Design, Data, Search, Content, DevOps, Security, QA), and copy each card’s checklist into a Trello checklist. Move a phase’s cards to Ready only when the prior phase’s exit criteria are met. The same cards are provided in an accompanying CSV for import via a CSV-import Power-Up or for pasting into Trello.

## Phase 0 – Foundations

| Card | Labels | Checklist |
| --- | --- | --- |
| Repo, Next.js/TypeScript scaffold, lint, CI | Backend; Frontend | GitHub repo ESLint/Prettier GitHub Actions (typecheck, test, build) Vercel preview deploys |
| Provision Supabase (Postgres, Auth, Storage) – staging + prod | Backend; DevOps | Two projects env vars storage buckets (private) daily backups |
| Database schema v1 + migrations | Backend; Data | All core tables enums indexes seed script with 10 sample songs |
| SSO login (OIDC + SAML) with email/password fallback | Backend; Frontend; Security | Google + Microsoft OIDC providers SAML 2.0 connection for org identity provider map IdP groups/domain to branch + role on first login email/password + reset for users outside SSO admin invites |
| SSO account linking + deprovisioning | Backend; Security | Link SSO identity to existing account by verified email disable user when removed from IdP session timeout policy |
| Roles & permissions + row-level security | Backend; Security | member / contributor / music_leader / admin RLS policies permission helper |
| App shell + omnipresent navigation bar | Frontend; Design | Search, Create Setlist, Create Playlist, Open Setlist, Open Playlist, Home, Share responsive |
| Design tokens: energy colors, song-row layout | Design | Red/Yellow/Green/Purple/Blue energy palette typography mobile + desktop mocks |

## Phase 1 – Build the Library

| Card | Labels | Checklist |
| --- | --- | --- |
| Song form: basic info | Frontend; Backend | Title, alternate titles, composers (multi), source group, year composed |
| Song form: musical tags | Frontend; Backend | Primary + alternate keys first chord per section (intro/verse/chorus/bridge) BPM time sig energy level + energy notes |
| Song form: lyric section themes | Frontend; Backend | Themes per section (chorus, verses 1–5, bridge) autocomplete from theme vocabulary create new theme |
| Full lyrics entry: chorus, verses 1–5, bridge | Frontend; Backend | Separate field per section (chorus, verse 1–5, bridge) section order / arrangement paste-and-split helper chorus/verse 1 reminder lines auto-derived all sections indexed for search |
| Resource uploader (PDF, MP3, .pro/.mdb/.ppt) | Backend; Frontend | Upload to private bucket attach to song + key type + label size/type validation |
| External links (YouTube, instruction) | Frontend; Backend | URL validation label attach to key YouTube ID extraction |
| Who added / branch usage editor | Frontend; Backend | Added-by branch usage per branch (High/Low/Rare/None) |
| Edit songs later + change history | Backend | Edit tags and files updated_by/updated_at simple audit log |
| Composer registry with POP member flag | Backend; Data | Composer table POP member past/current merge duplicate composers |
| Bulk import tool (CSV + folder of files) | Data; Backend | CSV template file-name matching dry-run report idempotent re-run |
| Content pilot: load first 50 songs | Content | Music leaders tag 50 songs review tag consistency refine theme vocabulary |

## Phase 2 – Search & Browse

| Card | Labels | Checklist |
| --- | --- | --- |
| Worship Library default view | Frontend; Backend | Newest first, then alphabetical paging / infinite scroll |
| Full-text search (titles, lyrics, themes, composer) | Backend; Search | Postgres tsvector + pg_trgm fuzzy titles weighted ranking field toggles |
| Concurrent filter dropdowns | Frontend; Backend | Energy level(s), key(s), decade(s), branch use, first chord refrain/verse/bridge |
| Sort options | Frontend; Backend | Alphanumeric, primary key, energy, date added, branch use |
| Search state: New Search keeps params; Home clears | Frontend | Params in URL query string back/forward works shareable search URL |
| Song row component | Frontend; Design | BPM/energy chip, time sig, key, title, composer (POP highlight), year, Resources, usage, ADD |
| Song detail panels (tap targets) | Frontend | Key → keys + first chords Composer Resources Branch usage Title → chorus/verse reminder |
| Resource viewer: lyrics, PDFs, audio | Frontend | In-app PDF viewer signed download URLs inline audio projection file download |

## Phase 3 – Setlists & Playlists

| Card | Labels | Checklist |
| --- | --- | --- |
| Create Event Setlist / Listening Playlist | Frontend; Backend | Enter event date + name becomes “current list” for the session |
| Add to List flow | Frontend | Current / Existing (dropdown) / New (date + name) returns to search results after add |
| Setlist view: edit, reorder, rename, delete | Frontend; Backend | Drag-and-drop ordering lists persist until manually deleted |
| Per-song overrides on setlists | Frontend; Backend | Override key, BPM, energy first chords show “X” when no files exist for override key prompt to upload |
| Playlist: choose audio item per song | Frontend; Backend | Pick MP3 or YouTube link per entry (e.g. “Nova recording 3/15/24”) |
| Playlist player | Frontend | Play/pause/stop/skip MP3 via HTML5 audio YouTube IFrame API auto-advance |
| Open Setlist / Open Playlist index | Frontend | My lists, my branch’s lists, upcoming events first |

## Phase 4 – Sharing & Cross-Branch

| Card | Labels | Checklist |
| --- | --- | --- |
| Share list by link | Backend; Security | Tokenized read-only link optional expiry includes modified tags revoke |
| Share list by email | Backend | Transactional email (Resend) list summary + link |
| “Other branches” feed | Frontend; Backend | Recently added songs by branch what branches have on upcoming setlists |
| Derive branch usage from setlist history | Backend; Data | Nightly job computes High/Low/Rare manual value as fallback |
| Quick theme lookup (meeting-leader mode) | Frontend | Single theme box, big results, show-to-music-leader view on phone |

## Phase 5 – Hardening & Launch

| Card | Labels | Checklist |
| --- | --- | --- |
| PWA install + offline setlists | Frontend | Manifest service worker caches opened setlists and their PDFs |
| Theme synonyms / semantic search | Search; Backend | Synonym table first optional pgvector embeddings on lyrics/themes |
| Monitoring, backups, quotas | DevOps | Sentry storage usage alerts restore drill |
| Accessibility + mobile QA pass | Frontend; QA | Keyboard nav contrast (energy colors + labels, not color alone) iOS/Android |
| Pilot branch rollout + feedback | Content; PM | One branch for 4 weeks feedback form triage into backlog |
| User guide + contributor tagging guide | Content | How to search/build lists tagging conventions for consistent themes |

# 8. Open questions and risks

These should be settled before or during Phase 0.

- Copyright and licensing. Storing full lyrics, sheet music and MP3s for distribution across branches likely requires CCLI (or similar) licensing coverage. Either way, all files should stay behind login with signed URLs.

- SSO identity provider. Which provider will members sign in with (Google Workspace, Microsoft Entra ID, another SAML/OIDC provider, or a mix)? Can branch and role be read from provider groups, and does SAML require a paid Supabase tier?

- Members without SSO accounts. Confirm whether email/password should remain available for members (for example, visiting musicians) who don’t have an account with the identity provider.

- Branch usage source. Should usage (High/Low/Rare) be entered by hand, computed from setlist history, or both?

- Projection files. Which projection software produces the .pro and .mdb files, and does the app only store them or must it preview them?

- Existing song collection. Where does it live today (spreadsheets, shared drives, printed binders)? This determines how much the bulk import tool must handle.

- Lyric structure edge cases. The schema covers a chorus, up to five verses and a bridge. Confirm whether pre-choruses, tags or second bridges need their own fields or can be folded into existing sections.

- Theme vocabulary owner. Without someone maintaining it, variants like “Lamb,” “lamb of God,” and “Lamb/King” will fragment search results.